Contents

Introduction of Organization	2

Vision	2

Mission	2

Offices Location	2

Business Area	3

Organization Structure	3

Project Management Office (PMO)	4

Framework	4

Governance	5

Process	6

Organization	7

Resources	7

Types of Project Management Office (PMO)	7

1. Supportive Project Management Office	8

2. Controlling Project Management Office	9

3. Directive Project Management Office	9

Organization structure	9

Implementation of PMO in HRL	10

Organization structure	10

Problems facing by HRL without PMO	10

PMO RECOMMENDATION:	11

Challenges faced by PMO	11

BENEFITS OF PMO:	11

Establishing PMO in HRL	12

PMO Vision	12

PMO Mission	12

Stakeholders involving with PMO	12

Function of PMO in HRL	13

Revise Organization Structure:	14

PMO Role and Responsibilities	15

Establishing Project Methodologies	15

Project Support	15

Project Tracking	16

Project Charter	18

Scope Statement	20

References:	22

## Introduction of Organization

Habib Rafiq Pvt. Limited is one of the biggest and International Engineering Company, it was established in 1957 their head office is located at Gulburg II Lahore and other offices are located at Karachi & Islamabad and they have offices in different countries also which including UAE and Saudia. HRL is working in different fields such as Design, infrastructure, Environmental, Housing, Power Plants, Building and Motorways.

## Vision

A vision statement is concerned with the desired future state of the organization. According to Habib Ahmad director of Habib Rafiq (Pvt.) Limited vision statement is” To become a first international engineering and civil organization world wide”

## Mission

Our mission is to achieve high standing for Habib Rafiq Pvt. Limited. So that we have

- Remain an undisputed leader in Engineering, the arena of construction and project Management.

- Provide professional services and solutions to our client.

## Offices Location

Habib Rafiq Private Limited offices are located in following cities and countries,

| Sr.# | Offices | Location |
| --- | --- | --- |
| 1 | Head office | Lahore, Pakistan |
| 2 | Central office | Islamabad, Pakistan |
| 3 | International office | UAE |
| 4 | International office | Saudia |

## Business Area

Habib Rafiq Private Limited has been working from the last six decades and have a good reputation, they have expertise in different areas of construction and engineering field such as,

- Power and Energy Projects

- Airports and Aviation Projects

- Buildings Projects

- Road and infrastructure Projects

- Water supply and Irrigation Projects

- Environmental Projects

## Organization Structure

As per PMBOK Habib Rafiq Private Limited is the Strong Matrix Organization in which project manager manage the whole project and they have full authority and resources. Matrix organization structure is combination of functional and projectized organization structure. The organogram of HRL is shown in Figure.

Figure: Organogram of HRL

## Project Management Office (PMO)

Office that defines the standards, generally related to managing enterprise projects, within the organization and keep records of projects which can be use in future projects. The responsibility of PMO is to provide support and advice regarding projects. The key objective of PMO is to insure that running projects are delivered on agreed constraint (Scope, Cost, time, Quality etc)

## Framework

The following four elements keep in mind while establishing the Project Management Office (PMO):

- Process

- Governance

- Organization

- Resource

Figure: PMO Frame

The success of PMO is totally depend on these four elements.

## Governance

Project governance is the part of framework in which project decisions are made, Various task includes in managing the PMO but not limited, some tasks are given below:

- Risk management

- Project Accounting and Budgeting

- Expense and Review of Material

- Action and Issue Tracking

- Resolving Resource Conflicts

- Skills Demand Forecasting

- Compliance and Audits

- Standards

- Analysis and Improvement

- Milestone

## Process

The PMO processes cover five major phases which are devised and deployed by all the team: initiation, planning, execution, monitoring & controlling and Closing.

Initiating

Planning

Controlling

Executing

Closing

Figure: Project Processes Phases

## Organization

Another part of framework is having rules by which the organization operates. Many of these rules may be clearly stated, while others may be implicit and unstated, though not necessarily any less powerful.

## Resources

Humans are the main resource of PMO. PMO play a vital role in managing the projects. They have skills and Knowledge regarding manage the projects and programs.

## Types of Project Management Office (PMO)

There are 3 main types of PMO,

- Supportive Project Management Office

- Controlling Project Management Office

- Directive Project Management Office

Figure 3: Types of PMO

## 1. Supportive Project Management Office

This type of Project Management Office usually provides templates and best practices on-demand. The degree of control provide by PMO is Low.

## 2. Controlling Project Management Office

Controlling Project Management provide support and Compliance. The degree of control provide by Project Management Office is Moderate.

## 3. Directive Project Management Office

This type of PMO directly manage all the projects of Organization and project manager directly report to PMO office and This type goes beyond control the projects by providing the project management technique. The degree of control provide by PMO is High.

## Organization structure

An organizational structure is used by organization to understand reporting structure for each member within the organization to achieve their goals. Structure binds members together and gives clear guidelines for how to proceed to achieve goals. There are 3 basic types of organization structure

- Functional organization structure

- Matrix organization structure

- Projectized organization structure

## Implementation of PMO in HRL

## Organization Hierarchy

As per PMBOK Habib Rafiq Private Limited is the Strong Matrix Organization in which project managers manage the whole projects and they have full authority and resources. Matrix organization structure is combination of functional and projectize organization structure

## Problems facing by HRL without PMO

HRL facing a lot of problems and issues such as,

- Poor communication between Department/Subcontractor

- No proper monitoring and tracking of project

- Delay in Scheduling

- Cost overrun

- No proper documentation of projects

- No proper Audit

- Using old methodology and technology

- Safety issue

- Not using project management technique

## PMO Recommendation:

After meeting with the senior management of Habib Rafiq Pvt. Limited and analysis of current fact and figure we recommend the Control PMO.

## Challenges faced by PMO

There are many challenges faced by the PMO in an organization, few of those challenges are as follows:

- PMO is supposed to be an overhead cost.

- Senior management does not fully support.

- PMO does not get the full support from other departments.

- PMO functioning by inexperienced and unqualified staff.

Benefits Of PMO: 
The following are the key benefits of PMOs in the Organization:

- Projects complete within time and budget

- Improve productivity of employees

- Implement standard and policies

- Improve projects overhead cost

- Provide project status and financial reporting to executive’s members

## Establishing PMO in HRL

The purpose of establishing PMO in HRL is to provide governance, overview and support the all project to meet the scope, complete the projects within given time frame and budget by follow the management rules, standards and policies.

## PMO Vision

A vision of establishing Project Management Office in HRL is to centralize and standardize all the projects and use project management technique to improve the efficiency of projects.

## PMO Mission

PMO mission is to achieve high standing for HRL. So that PMO,

- Centralized all the resources

- Oversight all the compliance.

- Standardized temples and process

- Stay profitable in growth.

- To stabilize the projects by using Management Techniques.

## Stakeholders involving with PMO

So many stakeholders are involving with PMO office in HRL, few are mention in report those are analyze on the base of their interest and priority, list of stakeholders are given below:

| Sr # | Stakeholder | Interest | Power | Priority |
| --- | --- | --- | --- | --- |
| 1 | CEO/Director | High | High | Manage closely |
| 2 | General Manager | High | High | Manage Closely |
| 3 | Project Manager | High | High | Manage Closely |
| 4 | Project Team | Moderate | Moderate | Keep Informed |
| 5 | Community | Low | Low | Keep Informed |
| 6 | Customer/user | High | Low | Keep Informed |
| 7 | Vender/Supplier | High | Low | Keep Informed |

## Function of PMO in HRL

Project Management Office may set at different levels in the organization and provide various functions to manage the project and program of the organization.

Following are the functions PMO performed,

- Schedule Management

- Performance Management

- Supplier/Contractor

- Risk Management

- Resource Management

- Governance

- Communication Management

## Revise Organization Structure:

Figure: Revised Organization Structure

## PMO Role and Responsibilities

A project management office is the group within the organization responsible for defining standards, rules and polices for managing the projects and reduce the duplication of resources such as people, technology and communication, it plays an vital role during the initial planning stage of all the projects.

The major role and responsibilities of PMO is to Define, Provide and Maintain the standards by providing the framework and temple to meet the goals and objectives and it is divided into three major parts

- Establishing Project Methodologies

- Project Support

- Project Tracking

## Establishing Project Methodologies

One of the main responsibility of PMO is to provide the Road Map or Baseline of the project, estimate the project size, resources and estimated time required to complete the project. PMO also provide temples and Developing standard methodology for initiating the projects.

## Project Support

The PMO guide to the project team on project related issues, arrange training session for fulfil the gap and provide support in the form of sample document and best practices for smooth execution of the project.

Figure: Project Support

## Project Tracking

PMO responsibility is to monitor ongoing projects at regular interval of time to insure that projects are running in right direction and sets milestones for the project team. PMO collect information form Weekly progress reports or monthly progress reports and set monthly meeting with the team to discuss ongoing issues and changes. Process involving in tracking the project are shown in figure given below,

Figure: Project Tracking

## Project Charter

Project Title: Construction of Women’s Hostel at Forman Christian College Project Start Date:25 August,2017 Project Finish Date:14 January, 2019 Location: Lahore

Client: Forman Christian College Consultant: Nespak Contractor: Habib Rafiq Pvt Limited

Project Manager: Adnan Ahmad Contact No:03227801159 Project Manager Authority: - Project Manager can hire any Sub-Contractor. - Project Manager can hire or fire any employee at any time.

Budget Information: Budget allocated for construction of Women’s hostel is 191.15 Million Pkr

Objective: The key objective of the Construction of Hostel is to expand access to higher education in Pakistan for women, particularly those from outside cities.

Scope of Work: Construction of Ground Floor + Three Storey RCC Frame Structure Building Internal & External Electrical Work Internal & External Plumbing Work HVAC Work

Success Criteria: The project will be successful if complete within Time Constraint, Budget and meet the required Scope. ________________________ ________________________ Approved By(Project Sponsor) Approved By(Project Manager)

## Scope Statement

Project Title: Construction of Women’s Hostel at Forman Christian College Prepared by: Forman Christian College

Scope Description: Almost 1500 women study at the college, and they are more than 35% of the total student body. However, the college not have sufficient on-campus hostel for female students particular those are from other cities. So the rector of the FC College decided to construct hostel building for women’s. The scope of the project is to construct the four storey building including all civil, electrical, mechanical and plumping work

Deliverables: - Completion of Excavation and Foundation Date: 13 November,2017 - Completion of Grey Structure Date:13 July,2018 - Completion of Finish Work Date:28 November,2018 - Completion of Electrical Work Date:10 December,2018 - Completion of Plumbing Work Date:10 December,2018

Project Objective: The key objective of the Construction of Women's Hostel Project is to expand access to higher education in Pakistan for women, particularly those from remote areas, by providing them with a residence at the FC College in Lahore.

Budget Detail: Budget allocated for construction of Women’s hostel is 191.15 Million Pkr

Success Criteria: The project will be successful if complete within Time Constraint, Budget and meet the required Scope

Project Assumptions: - Receive update of project on regular interval - Complete the Project on time - Complete the project in Budget

Project Constraints: - Interest of Employees - Project must be complete within given time - Project must be Complete within allocated Budget - Availability of resources. - Organizational Cultural effects

## References:

- Lecture of PMO and EPM server

- http://work.chron.com/project-management-office-job-description-27407.html

- https://www.tacticalprojectmanagement.com/pmo-functions/

- https://www.usaid.gov/news-information/fact-sheets/womens-hostel-project